## Slide 1: Product Backlog/User Stories
Team Elppa

## Slide 2: Team Notes
This is the electronic version of our product backlog.
  Business Value (BV) is the importance of the user story to the client, this information is provided by the client.
  Complexity is based on the definition of the user story we think is easiest as 1.
    More complex stories estimated based on this value.
  Priority is based on the calculation Business Value/Priority
Confirmation tests are established in consultation with the client on the ‘back’ of each card.

## Slide 3: Edits
26/09/2012 (Start of Sprint 0)
02/10/2012 (Amend acceptance test criteria)
11/10/2012 (End of Sprint 0)
Sprint 0
Indicates Sprint planned for or completed in.

## Slide 4
As a/an Shareholder I would like to know which shares have performed best and worst during the week so that I'm aware of trends in the markets.
BV: 4
Complexity: 3
Priority: 1.3

## Slide 5: Confirmation Tests

## Slide 6
As a/an Shareholder I would like to know the total value of the portfolio so that I am aware of the total value of my shares
BV: 9
Complexity: 2
Priority: 4.5
Sprint 0

## Slide 7: Confirmation Tests
Calculated value should be in whole £s (no pence)
Date when data was retrieved should be displayed.
Data should be from previous Friday @ 430pm
Sprint 0

## Slide 8
As a/an Shareholder I would like to have an estimate of the total value of each set of shares so that I know how much they're worth
BV: 8
Complexity: 2
Priority: 4
Sprint 0

## Slide 9: Confirmation Tests
Display value in whole £ (no pence)
Date and time should be provided [Edit – removed not necessary]
Data must be the most recent available
Sprint 0

## Slide 10
As a/an Shareholder I would like to see changes in stock value so that I can monitor my stock each day
BV: 2
Complexity: 2
Priority: 1
Sprint 1

## Slide 11: Confirmation Tests
Values should be calculated using the opening market value
Extend already completed stock portfolio screen
Show a trend of the current value [Removed not required by customer]
Provide a way of seeing more information
Sprint 1

## Slide 12
As a/an Shareholder I would like to know the weekly high and low value of each share so that I can see how well they have performed
BV: 3
Complexity: 3
Priority: 1

## Slide 13: Confirmation Tests

## Slide 14
As a/an Shareholder I would like to know if any share prices plummet by 20% or rocket by 10% so that I can maximise profit
BV: 6
Complexity: 3 [Team Edit – 11/10/12]
Priority: 1.2
Sprint 1

## Slide 15: Confirmation Tests
Prices must be taken from daily market opening (8:30am)
Gain and loss should be prominently displayed
  Gain should be green
  Loss should be red
An alert should be triggered for the user.
Sprint 1

## Slide 16
As a/an Shareholder I would like to know if there is a run (10% traded in a day) on any of the shares I own so that I can avoid losses
BV: 5
Complexity: 3
Priority: 1.6
Sprint 0

## Slide 17: Confirmation Tests
Value should be calculated from the previous Friday.
There should be a prominent notification to the user.
The information should be given in the form of a sentence.
Sprint 0

## Slide 18
As a/an Shareholder I would like to know how much money I have lost or gained in a week so that I can avoid losses
BV: 7
Complexity: 4 [Team Edit – 11/10/12]
Priority: 1.4

## Slide 19: Confirmation Tests